## TA MEET 30/1/19 Group W11

Things that were discussed at meeting

Get revised plan

3 weeks until deadline!!

4 prototypes:

1. Flipper tests
   1. Don’t show how flipper connects in build mode

Just flip the flipper multiple times

1. Abosrber -> flip up the ball at a constant gravity rate. Non editable
2. Collision – bumpers
3. Loading and saving

2 and 3 rely on each other.

Need to have a ball for the absorber, ball to demo collisions.

Flipper, does not need the ball at all. WORKING FLIPPER…

Deciding on who does what.

Test strategy -> document

Revised class diagram

Revised pan

Questions : NA

**Moses.akazue@strath.ac.uk**

Met up on 4th February

* Finalized who is doing what for prototypes, we each choose a part we would feel comfortable doing
* Nadia is focusing on model (i.e. building the gizmos)
* Lora is confident with the physics, so is focusing on collision and creating the ball
* Nellie and Hristo are working on the board and getting the drawing on the gizmos working
* Craig is doing the action listeners for the prototypes

Overall, we the meeting was short as we want to focus on coding towards the prototypes.

To do:

* Ask murray about the view having access to the model for the list of cmp.